QA TEST PLAN & TEST SCENARIOS

nopCommerce Demo Store — Camera & Photo

Test Plan + Scope  |   Test Scenarios

| Field | Details |
| --- | --- |
| Project | nopCommerce Demo Store |
| Application Type | E-commerce web application |
| Primary Area | Camera & Photo |
| Test URL | https://demo.nopcommerce.com/camera-photo |
| Testing Approach | Manual, risk-based, functional and exploratory |
| Document Version | 1.0 |
| Prepared By | Muqadas Javed |
| Status | Planned — execution results to be added after testing |

Note: This document defines the planned coverage before execution. Actual results, pass/fail status, defects and closure metrics will be recorded after the live application is tested. No defect is treated as confirmed until it is reproduced during execution.

# 1. Test Plan

## 1.1 Objective

The purpose of this test cycle is to assess the main customer-facing shopping flows around the Camera & Photo section of the nopCommerce demo store. The testing will focus on whether users can browse products, view product information, search for products, add and manage items, and move through account and purchase-related flows without functional or usability issues.

The testing will also look beyond the normal happy path. Invalid input, empty states, boundary conditions, navigation issues, inconsistent behavior and workflow breaks will be explored where the application allows it.

## 1.2 Scope

| Scope | Area | Coverage |
| --- | --- | --- |
| In Scope | Camera & Photo category | Category navigation, product listing, product visibility, links, sorting/filtering where available. |
| In Scope | Product details | Product information, price, SKU/details where displayed, quantity controls, Add to Cart, wishlist/compare where available. |
| In Scope | Search | Valid searches, invalid searches, empty results, partial keywords and search-related navigation. |
| In Scope | Shopping cart | Adding items, quantity changes, removing items, cart totals and cart navigation. |
| In Scope | Wishlist / Compare | Adding/removing products and verifying that the selected product is retained correctly, where the flow is available. |
| In Scope | Customer account | Registration, login/logout and validation around account forms, where accessible in the demo. |
| In Scope | Checkout / purchase flow | Guest/customer checkout steps, required-field validation and navigation up to the point supported by the demo environment. |
| In Scope | Negative testing | Invalid, missing, unexpected and boundary-style inputs relevant to each feature. |
| In Scope | Regression | Rechecking important existing flows after defects or changes are identified during the test cycle. |
| In Scope | Exploratory testing | Short focused exploratory sessions around high-risk shopping flows and areas where scripted cases may miss issues. |
| In Scope | Compatibility / UI | Basic browser and responsive checks where the available environment permits. |

## 1.4 Test Objectives

- Verify that the main Camera & Photo browsing and shopping flows work as expected.

- Confirm that important user actions produce the correct visible result.

- Check that invalid or incomplete input is handled clearly instead of silently failing.

- Identify broken links, incorrect navigation, UI inconsistencies and workflow issues.

- Verify that cart and product information remain consistent as the user moves between pages.

- Check important customer journeys using both positive and negative scenarios.

- Create reproducible defect reports for confirmed issues.

- Provide a clear summary of test coverage and remaining risks at the end of the cycle.

## 1.5 Test Types

| Test Type | Purpose |
| --- | --- |
| Functional Testing | Verify that each feature behaves according to its expected user flow. |
| Negative Testing | Try invalid, missing, unexpected or unsupported inputs and actions. |
| Regression Testing | Recheck important flows after a defect is fixed or a related area changes. |
| Smoke Testing | Quickly verify that the core site and key shopping functions are usable before deeper testing. |
| Sanity Testing | Focused checks around a changed or repaired area. |
| Exploratory Testing | Use the application freely within a defined mission to uncover issues that scripted cases may miss. |
| UI / Usability Checks | Look for visible layout, labeling, alignment, feedback and navigation problems that affect use. |
| Compatibility Testing | Check key flows across available browsers/devices where practical. |

## 1.6 Test Approach

| Step | Approach |
| --- | --- |
| 1 | Start with a smoke pass to make sure the public demo is reachable and the main navigation works. |
| 2 | Walk through the Camera & Photo category and map the available customer actions. |
| 3 | Create and execute positive scenarios for the main shopping flows. |
| 4 | Run negative and boundary-style scenarios around forms, search, quantity and cart actions. |
| 5 | Perform focused exploratory sessions on high-risk customer journeys. |
| 6 | Log confirmed defects with exact steps, expected result, actual result and evidence. |
| 7 | Retest fixed issues when a change is available and record the outcome. |
| 8 | Run a small regression set against the core shopping journey. |
| 9 | Summarize execution results, open risks and limitations in the test closure report. |

## 1.7 Test Environment

| Item | Planned Environment |
| --- | --- |
| Application | nopCommerce Demo Store |
| Primary URL | https://demo.nopcommerce.com/camera-photo |
| Primary test mode | Web browser |
| Browser | Chrome |
| Operating system | Windows |
| Device / viewport | Desktop plus responsive checks where practical |
| Test data | Non-production test data only |

## 1.8 Test Data

- Valid and invalid product search keywords.

- Products available in the Camera & Photo category.

- Valid and invalid quantity values.

- New test account details if registration is available and appropriate.

- Valid-format and invalid-format email addresses for validation checks.

- Required-field blank values.

- Boundary-style text lengths and special characters where applicable.

- Cart combinations involving one or more products.

## 1.9 Entry Criteria

- Public demo site is accessible.

- Camera & Photo section can be opened.

- Test environment and browser are available.

- Required test data can be created without using real personal or payment information.

- Core application pages required for the planned scope are reachable.

## 1.10 Exit Criteria

- All planned high-priority scenarios have been executed.

- Confirmed defects have been documented and assigned a severity/priority.

- Available fixes have been retested.

- Core regression scenarios have been completed.

- Blocked or untested areas are documented with reasons.

- Test execution metrics are ready for the closure report.

## 1.11 Defect Severity

| Severity | Definition |
| --- | --- |
| Critical | A failure that blocks a core journey or makes the main application unusable, with no practical workaround. |
| High | A major feature is broken or a serious workflow issue significantly affects normal use. |
| Medium | A functional issue affects a feature or scenario but the user can usually continue with a workaround. |
| Low | A minor functional, UI, wording or consistency issue with limited user impact. |

## 1.12 Deliverables

- Test Plan and Scope

- Test Scenario List

- Detailed Test Case Sheet

- Test Execution Results

- Confirmed Bug Report

- Test Evidence / Screenshots

- Final Test Closure Report

# 2. Test Scenarios

The following scenarios define what will be tested before detailed test cases are written. They are intentionally written at scenario level rather than as step-by-step test cases. Each scenario will later be expanded into one or more test cases with preconditions, steps, test data, expected results and execution status.

| ID | Area | Test Scenario | Priority |
| --- | --- | --- | --- |
| TS-001 | Navigation | Open the nopCommerce demo store and navigate to the Camera & Photo category. | High |
| TS-002 | Navigation | Verify that the Camera & Photo category page loads correctly without broken navigation. | High |
| TS-003 | Product Listing | Verify that products available in the Camera & Photo category are displayed correctly. | High |
| TS-004 | Product Listing | Verify product names, prices and visible product information on the category page. | High |
| TS-005 | Product Listing | Open products from the Camera & Photo listing and verify the links lead to the correct product pages. | High |
| TS-006 | Product Details | Verify that the product detail page displays the expected product information and purchase controls. | High |
| TS-007 | Product Details | Verify product quantity controls accept valid values and behave consistently. | High |
| TS-008 | Product Details | Try invalid, empty or unsupported quantity values and verify appropriate validation. | High |
| TS-009 | Product Details | Add a product to the cart from its product page. | High |
| TS-010 | Product Details | Verify that the selected product and quantity are reflected correctly after adding to the cart. | High |
| TS-011 | Search | Search for a known product or keyword and verify relevant results are returned. | High |
| TS-012 | Search | Search using a partial product name or keyword and verify reasonable matching behavior. | Medium |
| TS-013 | Search | Search using a nonexistent keyword and verify the empty-results behavior. | Medium |
| TS-014 | Search | Search with an empty query and verify the application's behavior. | Medium |
| TS-015 | Search | Search using unusual characters or spacing and check that the application handles the input safely. | Medium |
| TS-016 | Cart | Open the cart after adding a product and verify the selected item is present. | High |
| TS-017 | Cart | Increase and decrease product quantity in the cart and verify totals update correctly. | High |
| TS-018 | Cart | Remove an item from the cart and verify the cart reflects the change. | High |
| TS-019 | Cart | Verify cart subtotal/total calculations for a simple product quantity change. | High |
| TS-020 | Cart | Verify cart behavior when the last remaining item is removed. | Medium |
| TS-021 | Wishlist | Add an available product to the wishlist and verify the action is reflected correctly. | Medium |
| TS-022 | Wishlist | Open the wishlist and verify the selected product is listed correctly. | Medium |
| TS-023 | Wishlist | Remove a product from the wishlist and verify the list updates. | Medium |
| TS-024 | Compare | Add available products to product comparison and verify the comparison flow. | Medium |
| TS-025 | Compare | Verify that the correct products and attributes are shown on the comparison page. | Medium |
| TS-026 | Account | Open the customer registration flow and verify required fields and basic validation. | High |
| TS-027 | Account | Attempt registration with missing required information and verify validation messages. | High |
| TS-028 | Account | Attempt registration with invalid email format and verify validation behavior. | Medium |
| TS-029 | Account | Register with valid test data, where the demo environment permits it. | High |
| TS-030 | Account | Log in with valid test credentials and verify successful account access. | High |
| TS-031 | Account | Attempt login with invalid credentials and verify the application provides appropriate feedback. | High |
| TS-032 | Account | Log out and verify the session is ended correctly. | Medium |
| TS-033 | Checkout | Start the checkout flow from a cart containing a valid product. | High |
| TS-034 | Checkout | Verify required checkout fields are clearly identified and validated. | High |
| TS-035 | Checkout | Submit checkout with required information missing and verify validation behavior. | High |
| TS-036 | Checkout | Enter invalid-format customer information and verify appropriate validation. | Medium |
| TS-037 | Checkout | Navigate forward and backward through available checkout steps and verify state is retained correctly. | Medium |
| TS-038 | Checkout | Verify that the order summary matches the products and quantities selected in the cart. | High |
| TS-039 | Negative | Attempt key shopping actions with missing or invalid input and verify the application fails safely. | High |
| TS-040 | Negative | Check for duplicate or unexpected submissions when repeatedly clicking important action buttons. | Medium |
| TS-041 | Negative | Use browser back/forward navigation during key shopping flows and check for broken or inconsistent states. | Medium |
| TS-042 | Exploratory | Explore the Camera & Photo journey using a first-time customer perspective and note unexpected behavior. | High |
| TS-043 | Exploratory | Explore product-to-cart-to-checkout flow and look for inconsistencies not covered by scripted scenarios. | High |
| TS-044 | Exploratory | Explore empty states, validation messages and unusual navigation paths. | Medium |
| TS-045 | UI | Check important pages for visible layout, alignment, readability and overlapping elements. | Medium |
| TS-046 | UI | Check that buttons, links and interactive controls provide clear feedback when used. | Medium |
| TS-047 | Responsive | Check the Camera & Photo and product pages at smaller viewport sizes for layout issues. | Medium |
| TS-048 | Compatibility | Run key customer flows in the selected supported browsers and compare behavior. | Medium |
| TS-049 | Regression | Recheck product browsing, product details, Add to Cart and cart updates after defect fixes. | High |
| TS-050 | Regression | Recheck search, account and checkout-related flows after changes affecting those areas. | High |

## 2.1 Scenario-to-Test Case Expansion

The scenario list above will be expanded into detailed test cases in the next phase. A single scenario may produce several test cases. For example, the cart quantity scenario can be expanded into valid quantity, zero, negative, empty, boundary and repeated-update cases depending on what the application accepts.

## 2.2 Planned Test Case Fields

| Field | Purpose |
| --- | --- |
| Test Case ID | Will be completed during detailed test case design and execution. |
| Module | Will be completed during detailed test case design and execution. |
| Scenario ID | Will be completed during detailed test case design and execution. |
| Test Case Title | Will be completed during detailed test case design and execution. |
| Preconditions | Will be completed during detailed test case design and execution. |
| Test Data | Will be completed during detailed test case design and execution. |
| Steps to Reproduce | Will be completed during detailed test case design and execution. |
| Expected Result | Will be completed during detailed test case design and execution. |
| Actual Result | Will be completed during detailed test case design and execution. |
| Status | Will be completed during detailed test case design and execution. |
| Severity | Will be completed during detailed test case design and execution. |
| Priority | Will be completed during detailed test case design and execution. |
| Evidence | Will be completed during detailed test case design and execution. |
| Comments | Will be completed during detailed test case design and execution. |

## 2.3 Execution Status Convention

| Status | Meaning |
| --- | --- |
| Not Run | Scenario/test case has been prepared but not executed. |
| Pass | Actual behavior matches the expected result. |
| Fail | Actual behavior does not match the expected result and the issue is recorded for investigation. |
| Blocked | The test cannot be executed because a required feature, environment or dependency is unavailable. |
| Retest | A previously failed case is being executed again after a change or fix. |